CRITERION B: RECORD OF TASKS
	Candidate:
Task number	Planned action	Planned outcome	Time estimate	Target completion date	Criterion
1	Client meeting	Identify the problem and a possible solution	1 day		A
2	Brainstorming	Determine project	3 days		B
3	Create flowchart/plan out what needs to be done	Have a basic logic flowchart for application	1 day		B
4	Begin coding Google Sheets API to format data correctly	Google Sheets will be able to store event dates, groups, and group members	1 week		C
5	Begin coding application to read from/write to google sheet	Application will be able to read data on the sheet and save it appropriately, as well as be able to update the sheet	1 week		C
6	Begin coding GUI so users can input dates	The application will be able to update the sheet based on user input	2 days
7	Begin coding Discord bot so that it can interpret instructions given by application	The Discord bot will be able to notify players when it receives placeholder instructions	1 week
8	Begin coding application so it can send instructions to the Discord bot	The application will be able to send real instructions to Discord, which the bot will be able to interpret	1 week